Message API

Complete Build Plan, Phase Breakdown & Test Reference

Fastify + TypeScript + NeonDB + WebSocket

Every section includes: Files | Unit Tests | Postman API Tests

# Overview & Build Strategy

This document is the complete reference guide for building the Message instant messaging backend REST API. It covers every phase of development, the files written in each phase, the unit tests required, and the Postman API tests to run after each section. Follow sections in order — each builds on the previous.

## Technology Stack

- Fastify 4 — HTTP server framework (replaces Express, 3x faster)

- TypeScript 5 — full type safety across all layers

- @neondatabase/serverless — NeonDB driver (same as axioquan frontend)

- Zod — request validation and environment variable parsing

- @fastify/jwt — JWT authentication plugin

- @fastify/websocket — WebSocket real-time messaging

- @fastify/cors, @fastify/helmet, @fastify/rate-limit — security

- Vitest — unit and integration test runner

- Pino — structured JSON logging (built into Fastify)

## Architecture Pattern

Every feature module follows the MVCSE + Repository pattern:

- Routes (V) — define HTTP endpoints, attach validators

- Controller (C) — thin, reads input, calls service, returns response

- Validator — Zod schemas for request body, params, query

- DTO — defines the shape of response data

- Service (S) — business logic, orchestrates repositories

- Repository (E) — all SQL queries via NeonDB client

- Model (M) — TypeScript interface matching the database table

## Phase Summary

| Section | Files Written | Unit Test | API Test (Postman) |
| --- | --- | --- | --- |
| Phase 1 | Foundation utilities + errors | AppError class, env validation, logger | GET /health |
| Phase 2 | Constants + Models + Interfaces | Type shape validation | N/A — no endpoints |
| Phase 3 | Database migrations + runner | Migration script runs cleanly | N/A — DB only |
| Phase 4 | Middleware + Plugins | JWT verify, auth middleware | Protected route returns 401 |
| Phase 5 | Conversations module | Service + repository unit tests | CRUD conversation endpoints |
| Phase 6 | Messages module | Message service unit tests | Send/fetch message endpoints |
| Phase 7 | Participants module | Participant service tests | Add/remove participant endpoints |
| Phase 8 | Notifications module | Notification service tests | List/mark-read endpoints |
| Phase 9 | Events + Jobs | Event emitter tests | N/A — background processing |
| Phase 10 | WebSocket real-time | WS connection test | Postman WebSocket test |
| Phase 11 | Wire server + integration | Full integration tests | End-to-end Postman flow |

PHASE 1 — Foundation Layer Utilities · Errors · Logger · Response Helpers

Phase 1 writes all the shared infrastructure that every other phase depends on. Nothing in Phase 1 contains business logic — it is purely cross-cutting utilities. The server must already be running (from the boot sequence) before Phase 1 begins.

## Section 1.1 — Error Classes

Files: src/errors/AppError.ts · HttpError.ts · NotFoundError.ts · ValidationError.ts · errorHandler.ts

### What these files do

AppError is the base class all custom errors extend. It carries a statusCode, a human-readable message, and an optional machine-readable code. HttpError extends AppError for generic HTTP errors. NotFoundError is a pre-built 404. ValidationError carries Zod field errors. errorHandler.ts is the global Fastify error hook that catches everything and formats a consistent JSON response.

### AppError.ts

export class AppError extends Error {

constructor(

public readonly statusCode: number,

public readonly message: string,

public readonly code: string = "APP_ERROR"

) { super(message); this.name = this.constructor.name; }

}

### HttpError.ts

export class HttpError extends AppError {

constructor(statusCode: number, message: string, code?: string) {

super(statusCode, message, code ?? "HTTP_ERROR");

}

}

### NotFoundError.ts

export class NotFoundError extends AppError {

constructor(resource = "Resource") {

super(404, `${resource} not found`, "NOT_FOUND");

}

}

### ValidationError.ts

export class ValidationError extends AppError {

constructor(public readonly fields: Record<string, string[]>) {

super(422, "Validation failed", "VALIDATION_ERROR");

}

}

### errorHandler.ts — Global Fastify hook

app.setErrorHandler((error, request, reply) => {

if (error instanceof AppError) {

return reply.status(error.statusCode).send({

success: false, error: { message: error.message, code: error.code }

});

}

// fallback for unknown errors

reply.status(500).send({ success: false, error: { message: "Internal Server Error" } });

});

### Unit Tests — Section 1.1

| Test Name | What It Verifies |
| --- | --- |
| AppError instantiates correctly | statusCode, message, code are set; name equals class name |
| HttpError extends AppError | instanceof AppError returns true; statusCode matches |
| NotFoundError defaults to 404 | statusCode is 404; code is NOT_FOUND; message contains resource name |
| ValidationError carries fields | fields object is attached; statusCode is 422 |
| errorHandler returns JSON | AppError thrown → reply contains success:false and error object |
| Unknown error returns 500 | Non-AppError thrown → reply status is 500 |

### Postman Tests — Section 1.1

| Method + Endpoint | Body / Params | Expected Result |
| --- | --- | --- |
| GET /health | None | 200 OK — status: ok, app: messag-api |
| GET /nonexistent | None | 404 — success: false, code: NOT_FOUND |

## Section 1.2 — Logger

Files: src/utils/logger.ts

### What this file does

Exports a Pino logger instance configured from env.LOG_LEVEL. In development it uses pino-pretty for colourised human-readable output. In production it outputs structured JSON. Every service and middleware imports from here — never uses console.log directly.

### logger.ts

import pino from "pino";

import { env } from "../config/env.js";

export const logger = pino({

level: env.LOG_LEVEL,

...(env.NODE_ENV === "development" && {

transport: { target: "pino-pretty",

options: { colorize: true, translateTime: "HH:MM:ss" } }

}),

});

### Unit Tests — Section 1.2

| Test Name | What It Verifies |
| --- | --- |
| Logger instance exists | logger is defined and has .info, .error, .warn, .debug methods |
| Logger level matches env | logger.level equals env.LOG_LEVEL value |
| Logger does not throw | Calling logger.info("test") does not throw |

## Section 1.3 — API Response Helper

Files: src/utils/apiResponse.ts

### What this file does

Provides two factory functions: success() and error(). Every controller uses these to build consistent response shapes. This ensures the frontend always receives the same envelope regardless of which endpoint it calls.

### apiResponse.ts

export function success<T>(data: T, message?: string, meta?: object) {

return { success: true, message: message ?? "OK", data, meta: meta ?? null };

}

export function error(message: string, code: string, errors?: object) {

return { success: false, error: { message, code, errors: errors ?? null } };

}

### Unit Tests — Section 1.3

| Test Name | What It Verifies |
| --- | --- |
| success() returns correct shape | success:true, data matches input, message defaults to OK |
| success() with meta | meta object is included when provided |
| error() returns correct shape | success:false, error object has message and code |
| error() without errors field | errors is null when not provided |

## Section 1.4 — Pagination Helper

Files: src/utils/pagination.ts

### What this file does

Provides cursor-based pagination used by all list endpoints. Takes page and limit from query params, returns offset and limit for SQL queries, and constructs the meta object returned to the client showing total, page, limit, and hasMore.

### pagination.ts

export interface PaginationParams { page: number; limit: number; }

export interface PaginationMeta {

total: number; page: number; limit: number; hasMore: boolean;

}

export function getPaginationParams(query: Partial<PaginationParams>) {

const page = Math.max(1, query.page ?? 1);

const limit = Math.min(100, Math.max(1, query.limit ?? 20));

const offset = (page - 1) * limit;

return { page, limit, offset };

}

export function buildPaginationMeta(total: number, page: number, limit: number): PaginationMeta {

return { total, page, limit, hasMore: page * limit < total };

}

### Unit Tests — Section 1.4

| Test Name | What It Verifies |
| --- | --- |
| getPaginationParams defaults | No input → page:1, limit:20, offset:0 |
| getPaginationParams page 2 | page:2, limit:10 → offset:10 |
| limit capped at 100 | limit:200 → capped to 100 |
| page cannot be 0 or negative | page:0 or page:-1 → corrected to 1 |
| buildPaginationMeta hasMore true | total:50, page:1, limit:10 → hasMore:true |
| buildPaginationMeta hasMore false | total:5, page:1, limit:10 → hasMore:false |

## Phase 1 — Complete Checklist

| Section | Files Written | Unit Test | API Test (Postman) |
| --- | --- | --- | --- |
| 1.1 | AppError · HttpError · NotFoundError · ValidationError · errorHandler | 6 unit tests | 2 Postman tests |
| 1.2 | logger.ts | 3 unit tests | None |
| 1.3 | apiResponse.ts | 4 unit tests | None |
| 1.4 | pagination.ts | 6 unit tests | None |

Run: npm test — all 19 unit tests must pass before moving to Phase 2

PHASE 2 — Constants, Models & Interfaces Domain definitions — no business logic, no DB

Phase 2 defines the shape of all data in the system. Constants are enums used throughout the app. Models are TypeScript interfaces that mirror database tables. Interfaces are contracts that repositories must implement. No database calls happen in this phase.

## Section 2.1 — Constants

Files: src/constants/messageStatus.ts · conversationTypes.ts · roles.ts

### messageStatus.ts

export enum MessageStatus {

SENT = "sent",

DELIVERED = "delivered",

READ = "read",

FAILED = "failed",

}

### conversationTypes.ts

export enum ConversationType {

DIRECT = "direct",      // one student ↔ one instructor

GROUP = "group",        // future: group chats

}

### roles.ts — messaging roles (not auth roles)

export enum ParticipantRole {

STUDENT = "student",

INSTRUCTOR = "instructor",

ADMIN = "admin",

}

### Unit Tests — Section 2.1

| Test Name | What It Verifies |
| --- | --- |
| MessageStatus values are correct | SENT="sent", DELIVERED="delivered", READ="read", FAILED="failed" |
| ConversationType values are correct | DIRECT="direct", GROUP="group" |
| ParticipantRole values are correct | STUDENT, INSTRUCTOR, ADMIN match expected strings |

## Section 2.2 — Domain Models (TypeScript Interfaces)

Files: src/models/conversation.model.ts · message.model.ts · participant.model.ts · notification.model.ts

These interfaces match the database table columns exactly. They are the TypeScript representation of your data. Every repository returns objects typed to these interfaces. Note: the exact column names depend on what exists in the NeonDB database — these will be confirmed and adjusted after the database exploration step.

### conversation.model.ts

export interface Conversation {

id: string;                    // uuid

type: ConversationType;

title: string | null;          // optional for direct chats

courseId: string | null;       // links to axioquan courses table

createdBy: string;             // user id from axioquan users table

createdAt: Date;

updatedAt: Date;

lastMessageAt: Date | null;

}

### message.model.ts

export interface Message {

id: string;

conversationId: string;

senderId: string;             // user id from axioquan users

content: string;

status: MessageStatus;

createdAt: Date;

updatedAt: Date;

deletedAt: Date | null;       // soft delete

}

### participant.model.ts

export interface Participant {

id: string;

conversationId: string;

userId: string;              // user id from axioquan users

role: ParticipantRole;

joinedAt: Date;

lastReadAt: Date | null;

}

### notification.model.ts

export interface MessageNotification {

id: string;

userId: string;

conversationId: string;

messageId: string;

isRead: boolean;

createdAt: Date;

}

### Unit Tests — Section 2.2

| Test Name | What It Verifies |
| --- | --- |
| Conversation interface shape | Object matching interface passes TypeScript type check |
| Message interface shape | Object with all required fields passes type check |
| Participant interface shape | Object with all required fields passes type check |
| Notification interface shape | Object with all required fields passes type check |

## Section 2.3 — Repository Interfaces (Domain Contracts)

Files: src/interfaces/IConversationRepository.ts · IMessageRepository.ts · IParticipantRepository.ts · INotificationService.ts

These interfaces define what every repository must implement. The service layer depends only on these interfaces — never on the concrete repository classes. This means the database can be swapped without touching service code.

### IConversationRepository.ts

export interface IConversationRepository {

findById(id: string): Promise<Conversation | null>;

findByUserId(userId: string, pagination: PaginationParams): Promise<Conversation[]>;

create(data: CreateConversationDto): Promise<Conversation>;

update(id: string, data: UpdateConversationDto): Promise<Conversation>;

delete(id: string): Promise<void>;

countByUserId(userId: string): Promise<number>;

}

### IMessageRepository.ts

export interface IMessageRepository {

findById(id: string): Promise<Message | null>;

findByConversationId(conversationId: string, pagination: PaginationParams): Promise<Message[]>;

create(data: CreateMessageDto): Promise<Message>;

updateStatus(id: string, status: MessageStatus): Promise<Message>;

softDelete(id: string): Promise<void>;

countByConversationId(conversationId: string): Promise<number>;

}

### IParticipantRepository.ts

export interface IParticipantRepository {

findByConversationId(conversationId: string): Promise<Participant[]>;

findByUserId(userId: string): Promise<Participant[]>;

add(data: AddParticipantDto): Promise<Participant>;

remove(conversationId: string, userId: string): Promise<void>;

isParticipant(conversationId: string, userId: string): Promise<boolean>;

}

### INotificationService.ts

export interface INotificationService {

findByUserId(userId: string): Promise<MessageNotification[]>;

markAsRead(id: string): Promise<void>;

markAllAsRead(userId: string, conversationId: string): Promise<void>;

countUnread(userId: string): Promise<number>;

}

### Unit Tests — Section 2.3

| Test Name | What It Verifies |
| --- | --- |
| IConversationRepository shape | Mock class implementing interface compiles without TS errors |
| IMessageRepository shape | Mock class implementing interface compiles without TS errors |
| IParticipantRepository shape | Mock class implementing interface compiles without TS errors |
| INotificationService shape | Mock class implementing interface compiles without TS errors |

## Phase 2 — Complete Checklist

| Section | Files Written | Unit Test | API Test (Postman) |
| --- | --- | --- | --- |
| 2.1 | messageStatus.ts · conversationTypes.ts · roles.ts | 3 unit tests | None |
| 2.2 | 4 model interface files | 4 unit tests | None |
| 2.3 | 4 repository interface files | 4 unit tests | None |

Run: npm run typecheck — zero TypeScript errors before moving to Phase 3

PHASE 3 — Database Migrations SQL table creation for messaging schema

IMPORTANT: Phase 3 is written AFTER exploring the axioquan NeonDB database. The SQL in this phase depends on what tables already exist. The users table, courses table, and other axioquan tables are already in the database — we must not recreate them. We only create the messaging-specific tables that do not already exist.

Database exploration must happen before Phase 3 SQL is written. Paste the database schema and we will write the exact migration files.

## Section 3.1 — Migration Files (SQL)

Files: src/db/migrations/001_create_conversations.sql · 002_create_messages.sql · 003_create_participants.sql · 004_create_notifications.sql

### What each migration does

- 001 — Creates the conversations table with type, courseId (FK to courses), createdBy (FK to users)

- 002 — Creates the messages table with conversationId (FK), senderId (FK to users), content, status, soft-delete

- 003 — Creates the conversation_participants table linking users to conversations

- 004 — Creates the message_notifications table for unread counts and notification delivery

### Migration runner — src/db/migrate.ts

A TypeScript script that reads all .sql files from the migrations folder in order and runs them against NeonDB using the sql client. It tracks which migrations have already run using a schema_migrations table to prevent double-execution.

// Pseudocode — actual code written after DB exploration

1. Create schema_migrations table if not exists

2. Read all .sql files from migrations/ sorted by filename

3. For each file: if not in schema_migrations → run SQL → record as done

4. Log success or failure for each migration

### Unit Tests — Section 3.1

| Test Name | What It Verifies |
| --- | --- |
| Migration runner reads files in order | Files are sorted by filename number prefix |
| Already-run migrations are skipped | Second run does not re-execute completed migrations |
| Failed migration stops the runner | Bad SQL throws and exits with non-zero code |
| schema_migrations table is created | Table exists after first run |

### Postman Tests — Section 3.1

| Method + Endpoint | Body / Params | Expected Result |
| --- | --- | --- |
| GET /health | None | 200 OK — confirms server still connects to DB after migration |

## Phase 3 — Complete Checklist

| Section | Files Written | Unit Test | API Test (Postman) |
| --- | --- | --- | --- |
| 3.1 | 4 SQL migration files + migrate.ts | 4 unit tests | 1 Postman health check |

Run: npm run db:migrate — output shows each migration applied successfully

PHASE 4 — Middleware & Plugins Authentication · Authorisation · Logging · Security

Phase 4 wires up all the Fastify plugins and request middleware. After this phase, every route can be protected with JWT authentication and role-based authorisation. The server becomes production-ready from a security standpoint.

## Section 4.1 — JWT Plugin

Files: src/plugins/jwt.plugin.ts

### What this file does

Registers @fastify/jwt with the secret from env. Adds a verifyJwt decorator to the Fastify instance. The JWT payload contains userId, email, and role — these come from the axioquan authentication system since the users are already logged in via the frontend.

### jwt.plugin.ts

import fp from "fastify-plugin";

import fastifyJwt from "@fastify/jwt";

export default fp(async (app) => {

app.register(fastifyJwt, {

secret: env.JWT_SECRET,

sign: { expiresIn: env.JWT_EXPIRES_IN },

});

app.decorate("verifyJwt", async (request, reply) => {

try { await request.jwtVerify(); }

catch (err) { reply.send(new HttpError(401, "Unauthorised", "UNAUTHORISED")); }

});

});

## Section 4.2 — Authenticate Middleware

Files: src/middleware/authenticate.ts · src/types/fastify.d.ts

### What these files do

authenticate.ts is a Fastify preHandler hook that calls verifyJwt and attaches the decoded user to request.user. fastify.d.ts augments the Fastify Request type so TypeScript knows about request.user throughout the app.

### fastify.d.ts — type augmentation

import "@fastify/jwt";

declare module "@fastify/jwt" {

interface FastifyJWT {

payload: { userId: string; email: string; role: string };

user: { userId: string; email: string; role: string };

}

}

### authenticate.ts

export async function authenticate(request: FastifyRequest, reply: FastifyReply) {

try {

await request.jwtVerify();

} catch {

throw new HttpError(401, "Unauthorised — valid JWT required", "UNAUTHORISED");

}

}

## Section 4.3 — Authorize Middleware

Files: src/middleware/authorize.ts

### What this file does

Returns a Fastify preHandler factory that checks the JWT user role against allowed roles. Used to protect instructor-only or admin-only routes.

### authorize.ts

export function authorize(...allowedRoles: string[]) {

return async (request: FastifyRequest, reply: FastifyReply) => {

const { role } = request.user;

if (!allowedRoles.includes(role)) {

throw new HttpError(403, "Forbidden — insufficient role", "FORBIDDEN");

}

};

}

## Section 4.4 — Request Logger Middleware

Files: src/middleware/requestLogger.ts

Logs every incoming request: method, URL, user ID if authenticated, and response time in milliseconds. Uses Fastify lifecycle hooks onRequest and onResponse.

## Section 4.5 — Remaining Plugins

Files: src/plugins/cors.plugin.ts · rateLimit.plugin.ts · websocket.plugin.ts

These three plugins wrap the already-configured @fastify/cors, @fastify/rate-limit, and @fastify/websocket registrations. Each is wrapped in fastify-plugin (fp) so decorators are shared across the entire app scope.

### Unit Tests — Phase 4

| Test Name | What It Verifies |
| --- | --- |
| JWT plugin registers successfully | app.jwt is defined after plugin registration |
| verifyJwt rejects missing token | Request without Authorization header → 401 |
| verifyJwt rejects invalid token | Request with bad JWT → 401 |
| verifyJwt accepts valid token | Request with valid JWT → request.user is populated |
| authenticate attaches user | After authenticate hook, request.user.userId is a string |
| authorize allows correct role | User with role instructor on authorize("instructor") → passes |
| authorize blocks wrong role | User with role student on authorize("instructor") → 403 |
| authorize allows multiple roles | authorize("instructor","admin") — instructor passes, student blocked |

### Postman Tests — Phase 4

| Method + Endpoint | Body / Params | Expected Result |
| --- | --- | --- |
| GET /api/conversations | No Authorization header | 401 — UNAUTHORISED |
| GET /api/conversations | Authorization: Bearer invalidtoken | 401 — UNAUTHORISED |
| GET /api/conversations | Authorization: Bearer <valid JWT> | 200 or empty array |
| POST /api/conversations | Valid JWT + student role on instructor-only route | 403 — FORBIDDEN |

## Phase 4 — Complete Checklist

| Section | Files Written | Unit Test | API Test (Postman) |
| --- | --- | --- | --- |
| 4.1 | jwt.plugin.ts | 2 unit tests | 2 Postman tests |
| 4.2 | authenticate.ts · fastify.d.ts | 3 unit tests | 1 Postman test |
| 4.3 | authorize.ts | 3 unit tests | 1 Postman test |
| 4.4 | requestLogger.ts | Covered by integration | Check server logs |
| 4.5 | cors.plugin.ts · rateLimit.plugin.ts · websocket.plugin.ts | Plugin registration test | None |

Run: npm test — all Phase 1 + Phase 4 unit tests must pass before moving to Phase 5

PHASE 5 — Conversations Module Full MVCSE — Routes · Controller · Validator · DTO · Service · Repository

Phase 5 is the first full feature module. It implements the complete conversations CRUD. A conversation is the container — it holds messages and participants. Every other module (messages, participants, notifications) depends on a conversation existing first.

## Section 5.1 — Validator & DTO

Files: src/modules/conversations/conversation.validator.ts · conversation.dto.ts

### conversation.validator.ts — Zod schemas

export const createConversationSchema = z.object({

body: z.object({

type: z.nativeEnum(ConversationType),

title: z.string().max(255).optional(),

courseId: z.string().uuid().optional(),

participantIds: z.array(z.string().uuid()).min(1),

}),

});

export const getConversationsSchema = z.object({

querystring: z.object({

page: z.coerce.number().min(1).default(1),

limit: z.coerce.number().min(1).max(100).default(20),

}),

});

### conversation.dto.ts — response shapes

export interface ConversationDto {

id: string;

type: string;

title: string | null;

courseId: string | null;

participantCount: number;

lastMessage: string | null;

lastMessageAt: string | null;

createdAt: string;

}

## Section 5.2 — Repository

Files: src/modules/conversations/conversation.repository.ts

Implements IConversationRepository. All NeonDB SQL queries live here. Uses the sql tagged template from db/client.ts. Returns typed Conversation objects.

### Key queries

- findById — SELECT by id, returns Conversation | null

- findByUserId — JOIN with participants to get user conversations, paginated

- create — INSERT into conversations, returns created row

- update — UPDATE title or lastMessageAt

- delete — DELETE by id, only if createdBy matches requesting user

- countByUserId — COUNT for pagination meta

## Section 5.3 — Service

Files: src/modules/conversations/conversation.service.ts

ConversationService receives IConversationRepository and IParticipantRepository via constructor injection. Contains all business logic: checking if a conversation already exists between two users before creating a duplicate, validating that courseId belongs to a real course, adding participants when a conversation is created.

### Key methods

- getConversations(userId, pagination) — list all conversations for a user

- getConversationById(id, userId) — get one conversation, verify user is participant

- createConversation(data, createdBy) — create + add participants in a transaction

- deleteConversation(id, userId) — verify ownership before deleting

## Section 5.4 — Controller & Routes

Files: src/modules/conversations/conversation.controller.ts · conversation.routes.ts

### Routes registered

- GET /api/conversations — list user conversations (authenticated)

- GET /api/conversations/:id — get one conversation (authenticated, must be participant)

- POST /api/conversations — create conversation (authenticated)

- PATCH /api/conversations/:id — update title (authenticated, must be creator)

- DELETE /api/conversations/:id — delete conversation (authenticated, must be creator)

### Unit Tests — Phase 5

| Test Name | What It Verifies |
| --- | --- |
| Validator rejects missing participantIds | Body without participantIds → ValidationError |
| Validator rejects invalid UUID | participantIds with non-UUID string → ValidationError |
| Validator rejects empty participants | participantIds:[] → ValidationError (min 1) |
| Service.getConversations returns array | Mock repo returns 2 rows → service returns 2 DTOs |
| Service.createConversation calls addParticipants | After create, participant repo.add is called |
| Service.getConversationById throws if not participant | userId not in participants → NotFoundError |
| Service.deleteConversation throws if not owner | createdBy !== userId → HttpError 403 |
| Repository.findById returns null for unknown id | Non-existent UUID → null |
| Repository.create returns created conversation | INSERT succeeds → returns full Conversation object |

### Postman Tests — Phase 5

| Method + Endpoint | Body / Params | Expected Result |
| --- | --- | --- |
| GET /api/conversations | Auth header + valid JWT | 200 — data: [] or array of conversations |
| POST /api/conversations | { type:"direct", participantIds:["<userId>"] } | 201 — data: new conversation object |
| POST /api/conversations | Missing participantIds | 422 — VALIDATION_ERROR |
| GET /api/conversations/:id | Valid id, user is participant | 200 — data: conversation object |
| GET /api/conversations/:id | Valid id, user is NOT participant | 404 — NOT_FOUND |
| PATCH /api/conversations/:id | { title: "New Title" } | 200 — data: updated conversation |
| DELETE /api/conversations/:id | User is creator | 200 — success: true |
| DELETE /api/conversations/:id | User is NOT creator | 403 — FORBIDDEN |

## Phase 5 — Complete Checklist

| Section | Files Written | Unit Test | API Test (Postman) |
| --- | --- | --- | --- |
| 5.1 | conversation.validator.ts · conversation.dto.ts | 3 unit tests | None |
| 5.2 | conversation.repository.ts | 2 unit tests | None |
| 5.3 | conversation.service.ts | 4 unit tests | None |
| 5.4 | conversation.controller.ts · conversation.routes.ts | Covered by integration | 8 Postman tests |

PHASE 6 — Messages Module Full MVCSE — Send · Fetch · Update Status · Soft Delete

Phase 6 is the core of the app — the messages themselves. A message belongs to a conversation. Only participants of a conversation can send or read messages. Messages support soft deletion (deletedAt timestamp) so conversations remain coherent.

## Section 6.1 — Validator & DTO

Files: src/modules/messages/message.validator.ts · message.dto.ts

### message.validator.ts

export const sendMessageSchema = z.object({

params: z.object({ conversationId: z.string().uuid() }),

body: z.object({

content: z.string().min(1).max(5000),

}),

});

export const getMessagesSchema = z.object({

params: z.object({ conversationId: z.string().uuid() }),

querystring: z.object({

page: z.coerce.number().min(1).default(1),

limit: z.coerce.number().min(1).max(100).default(50),

}),

});

## Section 6.2 — Repository

Files: src/modules/messages/message.repository.ts

### Key queries

- findByConversationId — SELECT messages WHERE conversationId AND deletedAt IS NULL, ordered by createdAt DESC, paginated

- create — INSERT message, returns full row with generated id and timestamps

- updateStatus — UPDATE status WHERE id, returns updated message

- softDelete — UPDATE deletedAt = NOW() WHERE id

- countByConversationId — COUNT for pagination

## Section 6.3 — Service

Files: src/modules/messages/message.service.ts

### Key methods

- getMessages(conversationId, userId, pagination) — verify user is participant, then fetch

- sendMessage(conversationId, senderId, content) — verify participant, create message, fire MessageSent event, update conversation.lastMessageAt

- deleteMessage(id, userId) — verify sender owns message, soft delete

- markAsDelivered(id) — update status to DELIVERED

## Section 6.4 — Controller & Routes

Files: src/modules/messages/message.controller.ts · message.routes.ts

### Routes registered

- GET /api/conversations/:conversationId/messages — list messages (authenticated, participant only)

- POST /api/conversations/:conversationId/messages — send message (authenticated, participant only)

- DELETE /api/messages/:id — soft delete message (authenticated, sender only)

### Unit Tests — Phase 6

| Test Name | What It Verifies |
| --- | --- |
| Validator rejects empty content | content:"" → ValidationError |
| Validator rejects content > 5000 chars | content over limit → ValidationError |
| Service.sendMessage verifies participant | Non-participant senderId → HttpError 403 |
| Service.sendMessage fires MessageSent event | After create, event emitter receives MessageSent |
| Service.getMessages excludes soft-deleted | Deleted messages do not appear in results |
| Service.deleteMessage rejects non-sender | userId !== message.senderId → HttpError 403 |
| Repository.create returns full message | INSERT succeeds → Message with id, timestamps |
| Repository.softDelete sets deletedAt | After softDelete, deletedAt is not null |

### Postman Tests — Phase 6

| Method + Endpoint | Body / Params | Expected Result |
| --- | --- | --- |
| POST /api/conversations/:id/messages | { content: "Hello!" } | 201 — data: message object |
| POST /api/conversations/:id/messages | { content: "" } | 422 — VALIDATION_ERROR |
| GET /api/conversations/:id/messages | Valid participant JWT | 200 — data: array of messages |
| GET /api/conversations/:id/messages | Non-participant JWT | 403 — FORBIDDEN |
| DELETE /api/messages/:id | Sender JWT | 200 — success: true |
| DELETE /api/messages/:id | Different user JWT | 403 — FORBIDDEN |

## Phase 6 — Complete Checklist

| Section | Files Written | Unit Test | API Test (Postman) |
| --- | --- | --- | --- |
| 6.1 | message.validator.ts · message.dto.ts | 2 unit tests | None |
| 6.2 | message.repository.ts | 2 unit tests | None |
| 6.3 | message.service.ts | 4 unit tests | None |
| 6.4 | message.controller.ts · message.routes.ts | Integration tests | 6 Postman tests |

PHASE 7 — Participants Module Add · Remove · List participants in a conversation

Participants are the users inside a conversation. When a conversation is created, participants are added automatically. Phase 7 adds endpoints to view, add, and remove participants from an existing conversation.

## Section 7.1 — Validator, DTO, Repository, Service, Routes

Files: all 6 participant module files

### Routes registered

- GET /api/conversations/:id/participants — list all participants

- POST /api/conversations/:id/participants — add participant (instructor or admin only)

- DELETE /api/conversations/:id/participants/:userId — remove participant (instructor or admin only)

### Unit Tests — Phase 7

| Test Name | What It Verifies |
| --- | --- |
| Service.addParticipant rejects duplicate | User already in conversation → HttpError 409 |
| Service.removeParticipant rejects creator removal | Cannot remove conversation creator → HttpError 400 |
| Repository.isParticipant returns boolean | Existing participant → true; non-participant → false |
| Authorize blocks student from adding | Student JWT on POST participants → 403 |

### Postman Tests — Phase 7

| Method + Endpoint | Body / Params | Expected Result |
| --- | --- | --- |
| GET /api/conversations/:id/participants | Participant JWT | 200 — data: array of participants |
| POST /api/conversations/:id/participants | Instructor JWT + { userId: "uuid" } | 201 — participant added |
| POST /api/conversations/:id/participants | Student JWT | 403 — FORBIDDEN |
| DELETE /api/conversations/:id/participants/:userId | Instructor JWT | 200 — success: true |

PHASE 8 — Notifications Module Unread counts · Mark as read · Notification list

Notifications are created automatically when a message is sent (by the events system in Phase 9). Phase 8 builds the endpoints that let the frontend show unread message badges and mark messages as read.

## Section 8.1 — All Notification Module Files

Files: all 5 notification module files (no validator — read-only endpoints)

### Routes registered

- GET /api/notifications — list unread notifications for authenticated user

- GET /api/notifications/count — count of unread notifications

- PATCH /api/notifications/:id/read — mark single notification as read

- PATCH /api/notifications/read-all — mark all notifications read for a conversation

### Unit Tests — Phase 8

| Test Name | What It Verifies |
| --- | --- |
| Service.countUnread returns number | Mock repo returns 5 → service returns 5 |
| Service.markAllAsRead calls repo | markAllAsRead is called with correct userId and conversationId |
| Repository.findByUserId excludes read | isRead:true notifications excluded from results |

### Postman Tests — Phase 8

| Method + Endpoint | Body / Params | Expected Result |
| --- | --- | --- |
| GET /api/notifications | Valid JWT | 200 — data: array of notifications |
| GET /api/notifications/count | Valid JWT | 200 — data: { count: number } |
| PATCH /api/notifications/:id/read | Valid JWT + notification owner | 200 — success: true |
| PATCH /api/notifications/read-all | { conversationId: "uuid" } | 200 — success: true |

PHASE 9 — Events & Background Jobs MessageSent event · Notification creation · Cleanup jobs

Events decouple side effects from core logic. When a message is sent, the service fires a MessageSent event. The notification listener creates notification records for all other participants. Jobs run on a timer for background maintenance tasks.

## Section 9.1 — Event Emitter & Events

Files: src/events/eventEmitter.ts · message.events.ts · conversation.events.ts

### eventEmitter.ts

import { EventEmitter } from "events";

export const emitter = new EventEmitter();

emitter.setMaxListeners(20);

### message.events.ts — event names and payloads

export const MESSAGE_EVENTS = {

SENT: "message:sent",

DELIVERED: "message:delivered",

READ: "message:read",

} as const;

export interface MessageSentPayload {

messageId: string;

conversationId: string;

senderId: string;

participantIds: string[];

}

## Section 9.2 — Background Jobs

Files: src/jobs/markDelivered.job.ts · cleanupExpired.job.ts

- markDelivered.job.ts — runs every 30 seconds, finds SENT messages older than 30s and marks them DELIVERED

- cleanupExpired.job.ts — runs daily, hard-deletes soft-deleted messages older than 30 days

### Unit Tests — Phase 9

| Test Name | What It Verifies |
| --- | --- |
| EventEmitter emits and receives | emit("message:sent", payload) → listener receives payload |
| MessageSent listener creates notifications | On MESSAGE_EVENTS.SENT → notification repo.create called for each participant |
| markDelivered job calls updateStatus | Job runs → updateStatus called for eligible messages |
| Job does not crash on empty results | No pending messages → job completes silently |

PHASE 10 — WebSocket Real-Time Layer Live message delivery using @fastify/websocket

Phase 10 adds real-time bidirectional messaging on top of the REST API. The REST API remains fully functional — WebSocket is an enhancement for live delivery. If a client does not support WebSocket, the REST API polling approach still works.

## Section 10.1 — WebSocket Plugin & Handler

Files: src/plugins/websocket.plugin.ts — update to register handler

### WebSocket connection flow

- Client connects to ws://localhost:3001/ws?token=<jwt>

- Server verifies JWT from query param

- Server registers client in an in-memory Map: userId → WebSocket connection

- Client sends message via REST POST /api/conversations/:id/messages

- Service fires MessageSent event

- WebSocket handler listens for event, looks up recipient connections in Map

- Server pushes message JSON to connected recipient instantly

- Client disconnects → remove from Map

### Connection map structure

const connections = new Map<string, WebSocket>();

// key: userId, value: WebSocket connection

// On connect: connections.set(userId, ws)

// On disconnect: connections.delete(userId)

// On send: connections.get(recipientId)?.send(JSON.stringify(message))

### WebSocket message protocol

- type: "message" — new message received

- type: "delivered" — message delivery confirmed

- type: "read" — message read receipt

- type: "typing" — user is typing indicator (optional)

- type: "ping/pong" — keep-alive

### Unit Tests — Phase 10

| Test Name | What It Verifies |
| --- | --- |
| WS connection rejects missing token | Connect without token → connection closed with 401 |
| WS connection rejects invalid token | Connect with bad JWT → connection closed |
| WS connection registers in map | Valid JWT connect → userId in connections Map |
| WS disconnect removes from map | Client closes → userId removed from connections Map |
| WS delivers message to recipient | sendMessage → recipient ws.send called with message payload |

### Postman WebSocket Tests — Phase 10

| Method + Endpoint | Body / Params | Expected Result |
| --- | --- | --- |
| ws://localhost:3001/ws?token=<jwt> | Connect | Connection established, no error |
| Send { type:"ping" } | After connected | Receive { type:"pong" } |
| POST /api/conversations/:id/messages | Send from user A JWT | User B WebSocket receives message instantly |

PHASE 11 — Final Wiring & Integration Tests Register all routes · Full end-to-end flow tests

Phase 11 wires all modules into server.ts, adds the health module, writes the integration tests that exercise the full stack, and runs the complete Postman collection as a final verification.

## Section 11.1 — Health Module

Files: src/modules/health/health.controller.ts · health.routes.ts

### Routes registered

- GET /health — public, no auth — returns server status, DB connectivity, uptime

- GET /health/db — public — tests DB connection and returns response time in ms

## Section 11.2 — Final server.ts

Registers all module routes under /api prefix with authenticate middleware. Registers all plugins. Starts the WebSocket handler. Starts background jobs.

### Route registration order

- Health routes (no prefix, no auth)

- JWT + security plugins

- Conversations routes — /api/conversations

- Messages routes — /api/conversations/:id/messages

- Participants routes — /api/conversations/:id/participants

- Notifications routes — /api/notifications

- WebSocket handler — /ws

## Section 11.3 — Integration Tests

Files: tests/integration/conversations.test.ts · messages.test.ts · tests/setup.ts

### integration/conversations.test.ts

| Test Name | What It Verifies |
| --- | --- |
| Full create + fetch flow | POST conversation → GET conversations → conversation appears in list |
| Participant cannot see others conversations | User A creates conversation → User B cannot GET it |
| Delete removes from list | DELETE conversation → GET conversations → no longer in list |

### integration/messages.test.ts

| Test Name | What It Verifies |
| --- | --- |
| Send message appears in fetch | POST message → GET messages → message in list |
| Soft deleted message hidden | DELETE message → GET messages → message not in list |
| Non-participant cannot read messages | User not in participants → GET messages → 403 |
| Message count increments | After POST message → countByConversationId increases by 1 |

## Section 11.4 — Final Postman Collection

Run the full Postman collection in this order to verify the complete user journey:

- Register / get JWT (from axioquan frontend — copy token from browser)

- GET /health — confirm server up

- POST /api/conversations — create direct conversation with instructor

- GET /api/conversations — confirm conversation in list

- POST /api/conversations/:id/messages — send first message

- GET /api/conversations/:id/messages — confirm message appears

- GET /api/notifications — confirm notification created

- PATCH /api/notifications/:id/read — mark as read

- GET /api/notifications/count — confirm count decreased

- DELETE /api/messages/:id — soft delete message

- GET /api/conversations/:id/messages — confirm deleted message gone

- WebSocket connect — confirm real-time delivery

Master Checklist — All Phases Track progress as each section is completed

| Done | Phase | Description | Unit Tests | Postman Tests |
| --- | --- | --- | --- | --- |
| [ ] | 1.1 | Error classes + errorHandler | 6 tests | 2 tests |
| [ ] | 1.2 | Logger | 3 tests | 0 tests |
| [ ] | 1.3 | API response helper | 4 tests | 0 tests |
| [ ] | 1.4 | Pagination helper | 6 tests | 0 tests |
| [ ] | 2.1 | Constants (enums) | 3 tests | 0 tests |
| [ ] | 2.2 | Domain models | 4 tests | 0 tests |
| [ ] | 2.3 | Repository interfaces | 4 tests | 0 tests |
| [ ] | 3.1 | DB migrations + runner | 4 tests | 1 tests |
| [ ] | 4.1 | JWT plugin | 2 tests | 2 tests |
| [ ] | 4.2 | Authenticate middleware | 3 tests | 1 tests |
| [ ] | 4.3 | Authorize middleware | 3 tests | 1 tests |
| [ ] | 4.4-5 | Logger MW + remaining plugins | 1 tests | 0 tests |
| [ ] | 5.1-4 | Conversations module (full) | 9 tests | 8 tests |
| [ ] | 6.1-4 | Messages module (full) | 8 tests | 6 tests |
| [ ] | 7 | Participants module (full) | 4 tests | 4 tests |
| [ ] | 8 | Notifications module (full) | 3 tests | 4 tests |
| [ ] | 9 | Events + jobs | 4 tests | 0 tests |
| [ ] | 10 | WebSocket real-time | 5 tests | 3 tests |
| [ ] | 11 | Final wiring + integration tests | 7 tests | 12 tests |
|  | TOTAL | Complete messag API | 85 unit tests | 44 Postman tests |

Immediate Next Step — Database Exploration Before writing Phase 3 SQL, explore the existing axioquan NeonDB schema

Before any Phase 3 code is written, the existing NeonDB schema must be explored. The axioquan frontend already created tables for users, courses, categories, tags, enrollments, and more. The messaging tables must integrate with these correctly.

## What to run in NeonDB SQL Editor

Go to console.neon.tech → your project → SQL Editor → run these queries:

-- 1. List all existing tables

SELECT table_name FROM information_schema.tables

WHERE table_schema = 'public' ORDER BY table_name;

-- 2. See the users table columns

SELECT column_name, data_type, is_nullable

FROM information_schema.columns

WHERE table_name = 'users' ORDER BY ordinal_position;

-- 3. See the courses table columns

SELECT column_name, data_type, is_nullable

FROM information_schema.columns

WHERE table_name = 'courses' ORDER BY ordinal_position;

-- 4. Check if any messaging tables already exist

SELECT table_name FROM information_schema.tables

WHERE table_schema = 'public'

AND table_name IN ('conversations','messages','participants','notifications');

Paste the results back to Claude and Phase 3 SQL migrations will be written to match your exact schema — correct foreign key types, correct column names, no conflicts.